# Delivery Plan — Cursor / Claude Implementation Pack

Companion to Horeca1_Delivery_Plan_Dev_Brief.docx and Horeca1_Delivery_Plan_Mockup.xlsx. This file is written to be pasted straight into Cursor, task by task. Don't hand the dev team the Word doc and say "build this" — hand them this file instead, one task at a time.

## 0. Why this exists

Most wasted days on a Cursor + Claude build come from three habits, not from the model being weak:

- One giant prompt for the whole feature. Claude fills gaps with guesses when a prompt is too broad, and every guess is a place the build can drift from what you actually meant.

- No pointer to existing code. Without being told to match what's already there, Claude invents its own naming, its own folder structure, its own state pattern — and now you have two conventions in one codebase.

- No acceptance criteria in the prompt. "Build the delivery plan tab" has no way to fail. "Build X; it must do A, B, C; here's how to check" does.

Every task below is scoped to roughly one PR. Run them in order — task 3 assumes task 1 and 2 exist. After each task, the dev checks it against that task's Acceptance Criteria before moving to the next one. If Cursor's output doesn't match, paste the mismatch back with a reference to the specific criterion, not a re-explanation of the whole feature.

## 1. Master context — paste this once per Cursor session, before Task 1

We are building the "Delivery Plan" feature for Horeca1, a B2B food & grocery marketplace

for India (Next.js + Tailwind CSS 4 frontend, ImageKit for CDN). Full spec is in the sections

below, which I will paste one task at a time. Before writing any code for a task:

1. Look at how similar entities are already modeled in this codebase (naming conventions,

folder structure, data access pattern, component structure, form validation approach) and

follow those conventions. Do not introduce a new pattern if an equivalent one already

exists here.

2. If you can't find an equivalent existing pattern, tell me before writing code, and propose

the pattern you intend to use.

3. State your implementation plan in 3-6 bullet points before writing code. Wait for me to say

"go" only if I explicitly ask you to; otherwise proceed straight to code after the plan.

4. Do not touch files outside what the task describes.

5. After writing code, list the Acceptance Criteria from the task and confirm, one by one,

whether your implementation satisfies each.

FEATURE SUMMARY:

Today, a customer who places an order only sees "order received" with no delivery info. We're

adding three delivery modes the customer picks per order, driven by what each Supplier has

configured in their pincode-level "Delivery Plan":

1. Supplier Delivery — Supplier's own schedule for that pincode.

2. 3rd-Party Delivery — customer books their own Porter/Rapido/etc, pays the rider directly.

No API integration with these services in this release — we only show the option exists.

3. Self-Pickup — Supplier-wide toggle (not per pincode). Ready in 2 hours after packing.

IMPORTANT — existing architecture, confirmed, do not rebuild this:

A Supplier-to-pincode mapping already exists in this codebase. A Supplier adds a pincode to

his delivery pincodes list and starts showing up to Customers from that pincode immediately.

Delivery Plan does NOT replace this mechanism — it adds schedule fields onto each pincode row

the Supplier has already added. There is no city-to-pincode master list anywhere in this

codebase, and Task 1 below does not create one. City is a small editable label on each

existing pincode row, used only to group/filter a Supplier's own pincodes — this matters

because some Suppliers operate multi-city and need to manage them without one giant flat list.

## 2. Task 1 — Data model

Goal: add the Delivery Plan data model without touching any UI yet.

Prompt to paste:

TASK 1 — Data model for Delivery Plan.

Do NOT create a new pincode-to-Supplier mapping or a city-to-pincode master table — the

existing Supplier-to-pincode mapping in this codebase already does that job and stays as-is.

This task only ADDS fields onto that existing structure and adds two new standalone tables.

Supplier-level fields (one value per Supplier, not per pincode):

- self_pickup_offered: boolean, default false

- deliver_through_public_holidays: boolean, default false

New fields on the EXISTING Supplier-pincode row (find wherever that mapping currently lives

in this codebase and extend it — do not create a parallel table):

- city_label: string, nullable — a free-text label, not a foreign key to any master list

- area_label: string, nullable

- delivers_mon .. delivers_sun: 7 booleans

- cutoff_time: time

- third_party_delivery_available: boolean, default false

Bundled pincode-to-city lookup asset (static data, not a live table Suppliers or Admin edit):

- Import a public India pincode-to-city/district dataset (e.g. data.gov.in's postal pincode

dataset) as a static JSON or CSV bundled with the app.

- Write a small lookup function: given a pincode, return a suggested city (and district/area

if available). This is used ONLY to pre-fill city_label and area_label when a Supplier adds

a new pincode — it is a suggestion, always editable, never enforced or validated against.

- If you can't source a suitable dataset, tell me before inventing placeholder data, and pre-

fill city_label as blank instead — the Supplier can type it manually.

Admin-maintained holiday table (global, not per Supplier, not per pincode):

- holiday_date: date

- label: string (e.g. "Ganesh Chaturthi")

- scope: enum, values are just "all_india" for this release (design it so more values can be

added later, but the UI in Task 2 only needs to write "all_india")

System defaults table (or config, whichever this codebase already uses for tenant-wide

settings) — the values every NEW pincode row is pre-filled with:

- default_days: which of Mon-Sun are true by default (start with Mon, Wed, Fri)

- default_cutoff_time: time (start with 16:00)

Write the migration/schema changes and the lookup function only. No API routes, no UI. Tell

me the exact file paths you created or changed, and which dataset you used for the lookup.

Acceptance criteria:

- No new pincode-to-Supplier mapping table was created — the existing one was extended, not duplicated.

- No city-to-pincode master table was created. city_label is free text on the existing row, not a foreign key.

- Migration runs clean against a fresh DB and against the existing dev DB.

- Supplier-level fields (self-pickup, holiday override) are on the Supplier record, not duplicated per pincode.

- The lookup function returns a suggestion only — nothing in the schema rejects a pincode for having no match in the dataset, or for a Supplier overriding the suggested city.

## 3. Task 2 — Admin: Holiday Calendar

Goal: the one screen only System Admin touches.

Prompt to paste:

TASK 2 — Admin Holiday Calendar screen.

Using the holiday table from Task 1, build an admin-only screen (follow this codebase's

existing admin-section auth/routing pattern) where System Admin can:

- see a calendar view for the current and next month

- click a date to add it as a holiday, entering a label (e.g. "Ganesh Chaturthi")

- remove a holiday they previously added

- see a flat list/table view of all upcoming holidays as an alternative to the calendar view

This is System-Admin only — Suppliers never see or edit this screen. Follow the existing

admin auth guard used elsewhere in this codebase.

State your plan, then build it.

Acceptance criteria:

- Non-admin users get a 403/redirect, not just a hidden nav link.

- Adding a holiday shows up immediately in both the calendar view and the list view.

- Deleting a holiday actually removes the DB row, not just hides it in the UI.

## 4. Task 3 — Supplier: Delivery Plan tab

Goal: add schedule fields onto the Supplier's existing delivery-pincode list. Reference: Excel workbook, tab "Delivery Plan (Supplier View)", for exact layout and behaviour.

Prompt to paste:

TASK 3 — Supplier Delivery Plan tab.

This EXTENDS the Supplier's existing delivery-pincode settings screen — it does not replace

the underlying pincode-to-Supplier mapping, and it does not introduce a city-to-pincode master

list. Find the existing screen where a Supplier adds/manages his delivery pincodes and build

on top of it. Reference: Excel workbook tab "Delivery Plan (Supplier View)" for layout — I'm

attaching/pasting it below.

Behaviour:

1. List every pincode already on this Supplier's existing delivery-pincode list — nothing

more, nothing less. A pincode the Supplier hasn't added does not appear here; this screen

does not let a Supplier add a brand-new pincode if that's not already how the existing

mechanism works (confirm where pincode-adding currently happens and leave it there unless

I tell you otherwise).

2. Each row shows: Pincode (read-only, from the existing mapping), City label, Area label, 7

day checkboxes, cut-off time, a 3rd-party-delivery-available toggle, and a read-only

"Delivery Message" preview that updates live as the row changes:

- if 3rd-party is on: "3rd-party delivery available in your pincode — order now and we'll

dispatch via Porter, Rapido, or a partner of your choice."

- else if no days ticked: "No delivery days set for this pincode yet."

- else: "Next delivery: {comma-separated ticked day names} (order by {cutoff_time})"

3. City and Area are pre-filled from the Task 1 lookup function when the pincode was

originally added, and are editable text fields here — not dropdowns tied to any master

list.

4. A "Filter by city" control above the table, built from the DISTINCT city_label values

already present across this Supplier's own rows (plus an "All Cities" option) — not from

any external city list. If a Supplier only has one city's worth of pincodes, this control

can be hidden or shown with just that one option; don't force it to look empty or broken

for single-city Suppliers.

5. A "bulk-apply" control above the table: Supplier picks a day pattern once, clicks Apply,

and every pincode row CURRENTLY VISIBLE (i.e. respecting the active city filter) updates to

that pattern. This does NOT touch cut-off time, City/Area labels, or 3rd-party settings on

those rows — only the day checkboxes.

6. Two Supplier-wide toggles elsewhere in Settings (not in this per-pincode table):

self_pickup_offered and deliver_through_public_holidays, from Task 1.

7. Save persists all changed rows. Every pincode row already exists (from the existing

mapping) before this screen is ever opened, so there's no "new row" save case to handle

here — only edits to existing rows.

State your plan, then build it.

(Paste or attach the "Delivery Plan (Supplier View)" tab from the Excel file here, or share the file directly if your Cursor setup can read it.)

Acceptance criteria:

- No pincode appears on this screen that isn't already on the Supplier's existing delivery-pincode list, and adding a pincode still happens wherever it already happened before this task.

- The city filter's options come from this Supplier's own rows, not a hardcoded or external city list — test it with a Supplier who has pincodes in only one city and confirm the filter doesn't look broken.

- Bulk-apply changes days only on visible rows, leaves City, Area, cut-off time, and 3rd-party flag untouched.

- Delivery Message preview updates without a page reload as checkboxes/toggles change.

- Self-Pickup and Deliver-Through-Holidays are visibly NOT inside the per-pincode table — they read as account-level settings.

- A pincode with zero ticked days shows "No delivery days set for this pincode yet." rather than a blank or broken message.

## 5. Task 4 — Next delivery date logic

Goal: the actual date math behind "We've received your order! Your delivery is scheduled for Mon, 22 Sep 2026." This is backend logic, no UI in this task.

Prompt to paste:

TASK 4 — Compute next delivery date for a Supplier + pincode + order timestamp.

Write a pure function (no UI, no route yet): given a Supplier ID, a pincode, and an order

timestamp, return the next valid delivery date as follows:

1. Look up the Supplier's Delivery Plan row for that pincode. If none exists, return null

(caller decides what that means — don't guess a fallback here).

2. Compare the order timestamp's time-of-day to that row's cutoff_time. If the order is at or

before cutoff, the search for a delivery day starts from the order's own calendar date. If

after cutoff, start from the next calendar day.

3. Starting from that date, walk forward day by day (cap the search at 14 days — if nothing

found, return null and log a warning, don't loop forever) until you hit a date whose

weekday is ticked "true" in the Delivery Plan row.

4. Before accepting a candidate date, check it against the global holiday table from Task 1.

If it's a holiday AND the Supplier's deliver_through_public_holidays is false, skip that

date and keep walking forward to the next ticked weekday.

5. Return the first date that passes both checks.

Write unit tests covering: order before cutoff, order after cutoff, a pincode with only one

ticked day, a ticked day that lands on a holiday (with the flag both on and off), and a

Supplier/pincode combination with no Delivery Plan row at all.

State your plan, then build it.

Acceptance criteria:

- All 5 listed test scenarios pass.

- The 14-day search cap actually prevents an infinite loop — test a Delivery Plan row with all 7 days set to false.

- Function is pure / side-effect free — no writes to the DB from inside it, so it's safe to call from checkout without committing anything.

## 6. Task 5 — Customer checkout: delivery mode selection

Goal: the customer-facing screen, using Task 4's function.

Prompt to paste:

TASK 5 — Checkout delivery mode selection.

At checkout, once the customer has a delivery pincode, show up to three delivery mode cards

for the Supplier(s) in their cart. A mode only appears if the Supplier has it enabled for that

pincode (or, for Self-Pickup, enabled at the Supplier level):

1. "Supplier Delivery" — always shown if the Supplier has ANY delivery day configured for

that pincode. Call the Task 4 function to get the date and render:

"We've received your order! Your delivery is scheduled for {weekday}, {DD Mon YYYY}."

2. "3rd-Party Delivery" — shown if third_party_delivery_available is true for that pincode.

Render: "Need it faster? Book a ride on Porter, Rapido, or any delivery app you prefer.

We'll notify you once your order is packed — you pay the delivery partner directly."

3. "Self-Pickup" — shown if the Supplier's self_pickup_offered is true (this is Supplier-wide,

check the Supplier record, not the pincode row). Render: "Your order will be ready for

pickup in 2 hours. We'll notify you the moment it's packed."

If a Supplier has none of the three available for the customer's pincode, that Supplier

should not appear as orderable for that pincode in the first place — that filtering happens

upstream of this screen (confirm where that filtering currently lives in this codebase before

building this task, and tell me if it doesn't exist yet).

The customer picks one mode per Supplier in their cart (a multi-supplier cart can have

different modes per Supplier). Store the chosen mode and, for Supplier Delivery, the computed

date, on the order at the point of placement — don't recompute the date later, since cutoff

time depends on the order timestamp.

State your plan, then build it.

Acceptance criteria:

- A pincode with only 3rd-party enabled (no own-fleet days) shows only that card, not an empty or broken "Supplier Delivery" card.

- The delivery date shown at checkout and the date saved on the order match exactly — no re-computation drift between page-load and order placement.

- Multi-supplier cart lets each Supplier's mode be chosen independently.

- Manually testing with system clock moved past a pincode's cutoff time shows the date roll forward correctly.

## 7. Manual QA pass before calling this done

Run these by hand against the mockup, not just automated tests — this is the part that catches "technically works, but not what we meant":

- Set a pincode's Supplier Delivery days to only a day that's currently a holiday, holiday override OFF — confirm the shown date skips to the next ticked day.

- Flip that Supplier's holiday override ON — confirm the same pincode now shows the holiday date itself.

- Use bulk-apply on a Supplier with pincodes in two different cities: filter to one city, apply a pattern, confirm the other city's rows are untouched; then switch to "All Cities" and apply, confirm every row updates.

- Add a brand-new pincode via the existing delivery-pincode mechanism and confirm it shows up in the Delivery Plan tab pre-filled with System Default and an auto-suggested City/Area, not empty.

- Add a pincode the lookup dataset has no entry for and confirm City/Area land blank and editable rather than erroring.

- Place a test order a few minutes before a pincode's cutoff, then a few minutes after — confirm the two orders get different delivery dates.